SPECIALIST HEADACHE CLINIC

Web Portal

Project Planning & Content Intake Document

Document Version: 1.0

Date: 23 March 2026

Status: Planning Phase — Awaiting Client Clarification

Prepared by: Development Team

# 1. Executive Summary

This document records the complete intake analysis of 17 clinical documents delivered by the client for the Specialist Headache Clinic Web Portal. It provides a structured inventory of every document, maps content to portal features, identifies all open questions that must be answered before UX/UI and logic design can proceed, and proposes a phased next-steps roadmap.

The portal will serve as a clinician-facing (and potentially patient-facing) platform covering four core modules: a searchable Guideline Library with AI chatbot, a searchable Evidence Library, clinic letter templates with auto-population from diary data, and a Headache Diary system with graph generation and paper-form OCR upload.

# 2. Complete Document Inventory

All 17 documents received have been extracted and analysed. They fall into four categories.

## 2.1 Clinic Letter Templates (1 document)

| Document | Content Summary | Portal Relevance |
| --- | --- | --- |
| Follow_Up_Letter_Writing_Guidance.docx | 7-section follow-up letter structure, template selection logic for 7 diagnosis types, comparison with 11-section initial consultation format, medicolegal documentation standards. Version 1.0, March 2026. Aligned with NICE CG150, ICHD-3, AHS, EAN. | Defines the letter engine: auto-population targets, section structure, quality checklist, red-flag documentation rules. |

## 2.2 Guideline Library (13 documents)

Each document is a standalone, clinician-facing evidence-based guideline for a specific headache condition. All synthesise NICE CG150 with AHS, EAN, VA/DoD, EHF, IHS, and ICHD-3 sources. All dated March 2026.

| Document | Scope |
| --- | --- |
| Migraine.docx | Full migraine guideline: pathophysiology, diagnosis, acute/preventive treatment, CGRP therapies, BOTOX, GON blocks, pregnancy, MOH screening. |
| Chronic_migraine.docx | Chronic migraine definition, progression, prevention pathways, NICE vs AHS/EHF positioning on biologics. |
| Migraine_variants.docx | Menstrual migraine, hemiplegic migraine, vestibular migraine, migraine-associated stroke. |
| Tension_type_headache.docx | Diagnosis, acute treatment (ibuprofen/aspirin/paracetamol), prevention (amitriptyline), behavioural/exercise options. |
| Cluster_headache.docx | Diagnosis, acute (O₂ + SC sumatriptan), transitional, preventive (verapamil), refractory options. |
| Trugeminal_autonomic_cephalgia.docx | TAC spectrum: paroxysmal hemicrania, SUNCT/SUNA, hemicrania continua. Indomethacin-response diagnostics. |
| Medication_overuse_headache.docx | MOH diagnosis, withdrawal management (NICE vs EAN approaches), relapse prevention. |
| Chronic_daily_headache.docx | CDH as umbrella term, NDPH, subtype routing, assessment framework. |
| Cervicogenic_headache.docx | ICHD-3 cervicogenic criteria, physio/block escalation, imaging decisions. |
| Giant_cell_arteritis.docx | GCA emergency recognition, biopsy/imaging confirmation, glucocorticoid treatment, large-vessel surveillance. |
| Idiopathic_intracranual_hypertension.docx | IIH diagnosis, LP, weight management, acetazolamide, shunting, pregnancy considerations. |
| Spontaneous_intracranial_hypotension.docx | SIH recognition, imaging pathway (MRI→myelography), blood patch, CSF-venous fistula. |
| Imaging_in_headche.docx | When/how to image: CT vs MRI decision logic, modality by clinical scenario, red-flag driven. |

## 2.3 Evidence Library (2 documents)

| Document | Content |
| --- | --- |
| Migraine_latest_evidence_V1__1_.docx | 10 clinical paper summaries: REN for acute migraine, migraine with aura, atogepant prevention, triptan pharmacogenetics, acupuncture, behavioural interventions, GON block meta-analysis, eptinezumab safety, IHS neuromodulation guidelines, pharmacological treatment guidelines. Two-column format: left summary + right clinical application panel. |
| selected_headache_paper_clinical_summaries.docx | 4 TTH clinical paper summaries: acupuncture (Lin 2025), psychological interventions (Yuan 2026), exercise (Palacio-Del Río 2025), pharmacological prophylaxis. Same two-column format. |

## 2.4 Headache Diary + Portal Specification (1 document)

| Document | Content |
| --- | --- |
| integrated_headache_diary_portal_template_v2.docx | Dual-purpose: patient-facing diary AND developer implementation brief. Covers: daily entry spec, monthly review summary, red-flag checklist, medication tracking, 8-graph pack (A–H), graph design standards, paper-form OCR upload workflow, clinic letter auto-population mapping, computed field definitions, threshold/alert logic, tooltip content library. Version 2. |

# 3. Portal Feature Map

Based on the document analysis, the portal requires four core modules plus supporting infrastructure.

## 3.1 Module Overview

| Module | Description | Source Documents | Complexity |
| --- | --- | --- | --- |
| Guideline Library | Searchable/browsable clinical reference. Each condition is a standalone page with structured sections. Includes AI chatbot for guideline Q&A. | 13 guideline documents | MEDIUM |
| Evidence Library | Searchable clinical paper summaries with two-panel layout (study summary + clinical application). New papers added over time. | 2 evidence documents | MEDIUM |
| Letter Engine | 7 diagnosis-specific follow-up templates + initial consultation template. Auto-populated from diary data. 7-section structure with red-flag checklists, quality checklist validation. | Follow-up guidance doc + diary spec | HIGH |
| Diary System | Daily entry portal (patient and/or clinician). Monthly review summary. 8-graph auto-generation (A–H). Paper-form OCR upload with verification screen. Auto-population into letter engine. Longitudinal trend storage. | Diary portal spec V2 | VERY HIGH |

## 3.2 Diary → Graph → Letter Pipeline

This is the most complex and highest-value feature chain. The client’s spec defines a 5-step workflow:

- Data Entry: Direct patient portal entry OR uploaded paper diary (OCR).

- Compute: Calculate burden metrics, medication exposure, phenotype signals, red-flag triggers.

- Visualise: Render 8-graph pack automatically (charts A–H).

- Populate: Insert summary metrics + graph snapshots into the follow-up clinic letter.

- Store: Archive the reviewed month as baseline for longitudinal trending.

The 8 graphs specified are:

- A: Headache days/month (vertical bar)

- B: Migraine-feature vs non-migraine days (stacked bar)

- C: Average + worst severity (dual line/paired columns)

- D: Acute medication days + high-risk days (clustered bar)

- E: Associated symptoms — nausea, visual, orthostatic, neck trigger (multi-series bar)

- F: Missed work/school/activity days (bar)

- G: Preventive adherence over time (line/gauge)

- H: Red-flag events by month (alert timeline, amber/red emphasis)

Design standards: consistent palette (blue=burden, purple=migraine, orange=medication, green=adherence, red=red flags), greyscale-printable, PNG-exportable, embeddable in letters/PDFs.

## 3.3 Alert & Routing Logic

The diary spec defines threshold-based alert rules that route patients to specific templates or trigger urgent banners:

- Medication overuse concern → Flag amber/red, route to MOH template wording.

- Possible secondary headache (thunderclap, new deficit, visual loss, etc.) → Urgent alert banner, suppress routine auto-population.

- Possible IIH pathway (visual obscuration, pulsatile tinnitus, papilloedema, obesity) → Route to IIH template, emphasise ophthalmology/imaging.

- Possible SIH pathway (orthostatic days, recumbent relief, low-pressure cluster) → Route to SIH investigation prompt.

- Cervicogenic/occipital neuralgia signal (neck-triggered, posterior neuralgic entries) → Route to cervicogenic/occipital prompts.

# 4. Clarifying Questions for Client

The following questions must be answered before UX/UI design and development logic can be finalised. They are grouped by domain and prioritised.

## 4.1 User Roles & Access Model

These questions determine the entire authentication and permissions architecture.

- What user roles are needed? (e.g. Patient, Clinician, Clinic Admin, Super Admin)

  - This determines the role-based access control (RBAC) model and how many distinct portal views we need to build.

- Is this a single-clinician practice or multi-clinician / multi-clinic setup?

  - Affects data isolation, patient assignment, and whether we need clinic/team management features.

- Does the patient have their own portal login, or does clinic staff enter data on their behalf?

  - This is the single biggest architectural question. A patient-facing portal doubles the UI surface area and adds consent/data-sharing considerations.

## 4.2 Diary & Data Entry

These determine the diary module’s input flows and who interacts with what.

- Who enters the daily diary data — patient only, clinician only, or both?

  - If both, we need a shared data model with edit-tracking so clinicians can see who entered/modified what.

- For paper diary upload: who does the upload — patient scans and uploads, or clinic admin staff?

- After OCR extraction, who reviews/corrects the verification screen — clinician, admin, or patient?

- Is there a specific paper diary format already in use that we need to design OCR around, or can we design the paper form to optimise OCR accuracy?

## 4.3 Letter Workflow

These determine how the auto-populated letter is generated, reviewed, and exported.

- At what point does the clinician trigger auto-population of the follow-up letter — before, during, or after the appointment?

- Can the clinician edit the auto-populated letter sections, or is it read-only until exported?

- Should the system auto-select the follow-up template based on the patient’s diagnosis on file, or does the clinician manually choose from the 7 templates?

- What is the final export format — DOCX, PDF, both? Does it need to integrate with an existing clinical system (e.g. EMIS, SystmOne)?

- Is there an existing initial consultation (11-section) letter template document that we should also receive, or is only the follow-up guidance in scope for now?

## 4.4 Graphs & Visualisation

- Should graphs be visible to patients in their portal view, or clinician-only?

- Are all 8 graphs inserted into letters automatically, or does the clinician select which graphs to include?

- How many months of historical data should the trend view show (the spec mentions 2–6 months)?

## 4.5 AI Chatbot

- What is the intended scope of the chatbot — guideline Q&A only, or also patient-facing queries?

- Should it reference only the uploaded guideline library, or also external evidence (PubMed, NICE website, etc.)?

- Does the chatbot need to cite specific guideline sections in its answers?

## 4.6 Infrastructure & Compliance

- Will this portal handle real patient data (NHS numbers, names, clinical records)? If so, what is the data governance framework — NHS DSPT, ISO 27001, or other?

- Is the initial build a demo/prototype for evaluation, or a production system from day one?

- Are there any existing systems this needs to integrate with (e.g. NHS Spine, EMIS, SystmOne, specific cloud hosting requirements)?

# 5. Proposed Phased Roadmap

This roadmap assumes a demo-first strategy. The exact timeline will be refined after client answers are received.

## Phase 0: Client Clarification (Now)

- Send clarifying questions (Section 4) to client.

- Receive answers and refine scope.

- Review existing GitHub repo and assess current codebase state.

- Estimated duration: 3–5 days depending on client response time.

## Phase 1: Guideline & Evidence Library (Week 1–2)

- Ingest all 13 guideline documents into structured data model (JSON/MDX/database).

- Build searchable, browsable guideline library UI.

- Ingest 2 evidence library documents with two-panel layout.

- Deploy as standalone module — earliest demoable feature.

- Scope AI chatbot integration (RAG pipeline over guideline content).

## Phase 2: Diary Entry System (Week 2–4)

- Build daily diary entry form matching the spec’s field definitions.

- Implement monthly review summary auto-calculation.

- Implement 8-graph auto-generation (Chart.js or Recharts).

- Build clinician review mode (raw entries + computed metrics + graphs side-by-side).

- Red-flag alert logic and threshold-based routing.

## Phase 3: Letter Engine (Week 3–5)

- Build 7 follow-up letter templates in the portal.

- Implement auto-population from diary computed fields.

- Graph panel insertion into letters.

- Template selection logic (auto-suggest based on diagnosis + manual override).

- Quality checklist validation before export.

- Export to DOCX/PDF.

## Phase 4: Paper Upload & OCR (Week 4–6)

- Build paper diary upload interface.

- Implement OCR/structured form recognition pipeline.

- Verification screen (extracted values side-by-side with scanned original).

- Feed verified data into same compute → graph → letter pipeline.

- Scanned original stored for audit.

## Phase 5: AI Chatbot & Polish (Week 5–7)

- RAG-based chatbot over guideline library content.

- Citation support (link to specific guideline sections).

- Longitudinal trend views (multi-month comparison).

- Patient-facing views (if in scope per client answers).

- End-to-end testing, security review, deployment.

# 6. Tech Stack Notes

Based on the existing project setup and the requirements identified:

- Frontend: Next.js (App Router), TypeScript, Tailwind CSS / DaisyUI — already in place.

- Auth: Firebase Auth — already in place. Will need role-based claims for multi-role access.

- Database: MongoDB Atlas — already in place. Diary data model, guideline content, and letter templates all fit a document-oriented store.

- Charts: Recharts or Chart.js for the 8-graph pack. Must support PNG export for letter embedding.

- OCR: Cloud-based OCR service (Google Vision API, Azure Document Intelligence, or AWS Textract) for paper diary upload.

- AI Chatbot: RAG pipeline using vector embeddings of guideline content + LLM for Q&A. Could use OpenAI, Anthropic, or similar.

- Letter Export: Server-side DOCX generation (docx-js or similar) + PDF conversion.

- Hosting: Vercel — already in place.

# 7. Immediate Next Steps

Action items before development can begin:

- Send client the clarifying questions from Section 4 and get responses.

- Review the existing GitHub repo to assess current codebase state and what can be reused.

- Confirm whether the initial consultation (11-section) letter template exists as a separate document we need.

- Confirm demo-first or production-first build strategy with client.

- Once answers received: produce UX wireframes for the diary entry flow and clinician review mode.

- Once answers received: produce data model schema for diary entries, computed fields, and letter templates.

— End of Document —